## Slide 1: WSO2 API Inventory – Problem and Solution

## Slide 2: WSO2 API inventory – Problem and Solution
Context
Un-approved APIs – Many inflight APIs are not approved by APIFirst.
Violated ADR process – No show for ADR
API Catalogue – Inflight APIs spec not updated in central catalogue
Solution
Problem
WSO2 APIM developing new APIs after platform freeze.
No clear communication about inflight APIs in WSO2. 08/27 - only 3, but 09/12 - 17 APIs.
Decommissioning APIs which is tested in APIGEE.
No clear API inventory.
Outdated provider and consumer contacts
In-correct test data and results.
Impact
04
02
03
01
Project Experience - Project has to follow correct API standards.
Rework - Re-development and testing in APIGEE
Contacts - Consumer/Provider communication
Timeline – Migration timeline deviated.
Approach 1 : Parallel Execution (Recommended)
Project team may continue development/testing in WSO2 and in parallel APIGEE delivers to UAT & PROD.
Notify project – API transformation and guidelines.
Opportunity for project to decide where to host the API initially.
Approach 2 : Only in APIGEE
APIGEE team delivers the APIs in a week(IFW API developers attends ADR asap) to UAT and after testing move to Prod.
Project timeline has to be aligned if applicable.
Approach 3 : Exception ( WSO2  APIGEE) Risk
WSO2 APIM delivers all in-flight APIs.
APIGEE team will migrate and execute refined testing.
Consumers will switch the endpoint.

## Slide 3
Appendix

## Slide 4
No of API | Comments
4 | This was not there in the delta list shared by THBS team.
1 | Already Implemented
3 | No transaction in last one year
9 | Validated through Anil and Dorian before marking them for decommissioning. Confirmed by THBS decommissioned
16 | In Flight API - Not was part of the delta list shared by THBS

## Slide 5
Problem
Impact
Invest one week of APIGEE team effort to re-develop and test the APIs in APIGEE as well.
Migration delivery plan needs change
Project team mi
WSO2 APIM developing new APIs after platform freeze.
No clear communication about inflight APIs in WSO2. As of 27th August only 3 inflight APIs.
Developed APIs are being decommissioned in testing phase. Testing effort wasted.
No clear API inventory from IFW team.
Outdated provider and consumer contacts given to APIGEE team.
Test data is not working .
Context
Un-approved APIs – Many inflight APIs are not approved by APIFirst.
Violated ADR process - Any new API spec should be published in APIGEE catalogue and follow the ADR process.
Solution
Invest one week of APIGEE team effort to re-develop and test the APIs in APIGEE as well.
Migration delivery